Trello: <https://trello.com/invite/b/67994912c059366913b73782/ATTI947ad26922572aebc43e182f7e07c1d0BB2E050A/is424-project>

# User Stories

1. A user interested in joining APO looks them up on the web and finds their Madison Chapter website. They look at all the interesting photos of events they have done and wanted to put those in the website.
2. A user interested in joining and want to join the email list. They then click the contact us area and enter their email. The admin (president of APO) then receives this and can then add the user to their email list.
3. A user wanted the navigation bar to be stylish and clean, and for the background image to be visible behind it.
4. A member looks on the website and goes to the calendar page, which they can then see when the next event is happening. He can see the updated version that has been added by the admin.

## Breaking Down User Stories into Tasks

|  |  |
| --- | --- |
| Tasks | Corresponding Story Number |
| Feedback from the client after finishing the photos and designing the navigation bar | 1,3 |
| Add photos in the resource file for future use | 1 |
| Add Contact Us page | 2 |
| Create and design the contact form | 2 |
| Publish website through Firebase | 2 |
| Design the navigation bar | 3 |
| Get client’s Google account(admin account) to connect with the Google calendar | 4 |
| Add About Us page | 1 |
| Add Important links page | 1 |
| Add photos in each page after adding pages | 1 |

# Daily Scrum

You are assumed that you have done at least 15 minutes of daily meetings throughout the sprint. Show evidence at least 2 “stand-up” Scrum meetings in your README. In your evidence, show each team member’s responses to the following questions:

* **2/25/25**
  + What did you do yesterday?
    - Suchart: Fixed the Trello.
    - Cole: Prepared talking points for meeting with client
    - Zongcha: Changed the upcoming events page
    - Hoyeon: Changed the layout of homepage
    - Mya: I worked on editing the Gantt chart to be the length of the whole project.
  + What are you planning to do today?
    - Suchart: Help format some HTML stuff so it’s organized.
    - Cole: Meet with sponsor of project
    - Zongcha: Work on some formatting for the Calendar Page
    - Hoyeon: Add the homepage photo
    - Mya: I will help fix some of the coloring on the website.
  + Any problems are you facing?
    - Suchart: None
    - Cole: None
    - Zongcha: None
    - Hoyeon: Hard to add background photo without overlapping the navigation bar
    - Mya: Hard to figure out GitHub just because it’s new to me but figuring it out.
* **2/28/25**
  + What did you do yesterday?
    - Suchart: Helped format some HTML stuff.
    - Cole: Met with client earlier.
    - Zongcha: Worked on some formatting for the Calendar Page
    - Hoyeon: Made the navigation area as transferable, add icons and links in footer
    - Mya: I worked on the coloring for the pages and tried to clean it up a bit.
  + What are you planning to do today?
    - Suchart: Fix on more of the CSS.
    - Cole:Tell group what they said needed implemented
    - Zongcha: Looking at the Contact Us Page from the prototype and trying to create the HTML for it
    - Hoyeon: Add photos in the resource file for future use in the website
    - Mya: Editing the descriptions on the website a bit.
  + Any problems are you facing?
    - Suchart: No.
    - Cole: Figuring out how we are going to enter a database when the client is not requesting it
    - Zongcha: No
    - Hoyeon: No
    - Mya: No
* **3/3/25**
  + What did you do yesterday?
    - Suchart: Committed a couple of changes to the HTML
    - Cole: Help implement suggestions
    - Zongcha: Created HTML for the Contact Us page
    - Hoyeon: Suggested combining upcoming event page and calendar page
    - Mya: Editing the descriptions within the site.
  + What are you planning to do today?
    - Suchart: Fixed the final things on the Trello
    - Cole: Remind turn in sprint
    - Zongcha: Work on the About Us Page
    - Hoyeon: Work on the important links page
    - Mya: Working on the About Us page.
  + Any problems are you facing?
    - Suchart: No.
    - Cole: No.
    - Zongcha: No.
    - Hoyeon: Javascript typo make the whole website disarranged but found it and revised.
    - Mya: No

# Sprint Review

At the end of the sprint, the team will conduct a sprint review. Show evidence that the team completed a thorough sprint review. As part of that evidence, each team needs to invite another team for the review. In your README, answer the following questions:

1. What did you learn from doing our first sprint?
   1. We all learned how to use Git, which can facilitate our project.
   2. The Trello board is useful for remembering and guiding the tasks.
2. What did go well? Why?
   1. The communication went well through message. Everyone got their task done on time and made sure to always update the Trello sheet.
3. What didn’t go well? Why not?
   1. Can’t think of anything that didn’t go well.
4. How can you make things better next time?
   1. One thing that could go better next time is to be adept in using git. This can reduce time to explain to each other about what one is going to do and what one done.
5. Are you satisfied with what you already completed?
   1. Yes, we are content with what was completed.

Git repo

<https://github.com/Sucharther9/IS424-Project>